AI-Powered Invoice Risk Scanner

Full Project Plan — Problem Framing, Pipeline, Tech Stack, Folder Structure

Hackathon build · Team of 3 · 36 hours · FinTech track

# 1. Product Framing

An AI-powered invoice risk screening layer for MSMEs and audit teams that replaces sample-based auditing (typically 10–20% coverage) with 100% rule-based screening across every invoice, using AI only where deterministic logic genuinely runs out. This keeps cost low enough to actually process thousands of invoices, not just a demo handful.

Core design principle used throughout: rule → cache → AI, in that order, for every feature. A deterministic check runs first (free, instant). A cached prior decision is reused where one exists (free after first occurrence). AI is called only on what's left — the genuinely ambiguous remainder — and even then, output is requested as structured JSON, batched by pattern where possible, to keep responses short and cheap.

## Problem statement coverage check

| Requirement | Covered by |
| --- | --- |
| Extract invoice number, date, vendor, GSTIN, taxable value, tax, total | Extraction engine (Stage 2) |
| Match invoices to ledger | Reconciliation engine (Stage 4) |
| Detect duplicates, missing records, amount/date mismatch, invalid GSTIN, unusual vendor activity | Reconciliation & fraud detection (Stage 4) |
| Link every exception to source doc with confidence/risk score | Ticket audit trail, dual score (Stage 5 & 7) |
| Prioritized exception dashboard | Dashboard, sorted/filtered by score (Stage 7) |
| Searchable audit trail | Dashboard search + ticket history (Stage 7) |

# 2. Full Pipeline

## Stage 1 — Ingestion

- Accepts PDF, PNG, JPG — single file or batch/folder upload

- File-format validation gate (tier 1): corrupted, empty, or wrong-format files rejected instantly, no AI

- Content-sniff check (tier 2): OCR finds essentially nothing → flagged as “not a valid invoice,” no AI

- Genuinely ambiguous remainder (tier 3): the only point AI touches ingestion

- Batch result is one summary, not per-file prompts — e.g. “15 of 200 couldn’t be processed, here’s why” → user chooses skip / retry / review, logged either way so the audit trail stays honest about coverage

## Stage 2 — Extraction (tiered — this is the token-cost core)

- Tesseract / PaddleOCR as free local baseline

- Gemini vision fallback only on low-confidence or messy-layout fields

- Extracts: invoice number, date, vendor name, GSTIN, taxable value, CGST/SGST/IGST breakdown, total amount, PO number, line items where present

- Every field carries its own confidence score (0–100%), not just the invoice overall

- Field-criticality tiering: missing invoice number / vendor / total = hard block; missing a soft field (e.g. PO reference) = confidence hit only, not a block

- Internal math check: taxable_value + tax_amount == total_amount — catches manually forged PDFs for free, no AI

## Stage 3 — Classification & sorting

- Vendor/industry auto-classified on first appearance (one AI call or manual entry), then cached — every future invoice from that vendor sorts for free

- Auto-sorted into folders by vendor/category; no identifiable vendor → “extra” folder; missing critical data → “needs review” folder regardless of vendor

- User can create custom folders and manually reassign anything

- Full-scan pass cross-checks every filed invoice’s actual data against its folder, flags mismatches — pure lookup/comparison, no AI

## Stage 4 — Reconciliation & fraud detection (all rule-based, zero AI cost per invoice)

- Duplicate detection: hash tier first (normalized invoice number + vendor GSTIN + amount + date), then rapidfuzz fuzzy tier scoped to same-vendor/similar-amount only — catches exact repeats and near-duplicate typos (e.g. “INV-2214” vs “INV-22l4”)

- Sequence-gap detection: per-vendor invoice-numbering profile (only applied to vendors proven to number sequentially); a missing #97 between #96 and #98 gets flagged even with no ledger mismatch

- Ledger match: invoice ↔ ledger, invoice ↔ vendor master

- GSTIN regex + checksum validation

- Inter/intra-state GST type check: compare vendor and buyer state codes (first 2 digits of GSTIN) to verify CGST+SGST vs IGST was charged correctly

- Amount mismatch, date mismatch (configurable threshold)

- Phantom/unlisted vendor detection (not in vendor master)

- Typo-squatting detection: fuzzy vendor-name match at 80–95% similarity — close enough to be deliberate impersonation, not identical

- Vendor activity anomaly: frequency/amount vs that vendor’s own history (z-score/IQR), off-hours or weekend invoice timestamps

- Benford’s Law check: first-digit distribution of a vendor’s invoice amounts vs the expected logarithmic curve — flags fabricated number patterns; needs enough data points, so the synthetic dataset needs volume per vendor

- PDF metadata tamper scan (pikepdf): flags Photoshop/Canva/iLovePDF in creator metadata

- Invisible-text scan (PyMuPDF): flags near-invisible or off-page text designed to fool an AI extractor

## Stage 5 — Scoring

- Risk score (0–100, weighted sum of failed checks) → Low / Medium / High

- Confidence score (extraction certainty) — a genuinely separate axis, never blended into risk

- Explainable breakdown: every point on the risk score traceable to the specific check that added it, no black box

- ITC-at-risk ₹: sum of tax_amount across all critically-flagged invoices, shown as a single dashboard metric

- 45-day MSME penalty estimate: for invoices unpaid past 45 days, disallowed expense × 30% as an estimated tax penalty

## Stage 6 — AI layer (only touches what’s left after every rule above)

- Narrative explanation per flagged exception, batched by pattern where possible

- Merge-reason text when two related tickets are proposed for merging

- MSME plain-language translation layer, toggled per user mode

- Every AI call outputs structured JSON, not prose — keeps responses short and cheap

## Stage 7 — Audit trail & dashboard

- Ticket system: open / in-review / resolved / escalated, linked to source document

- Human-in-the-loop everywhere it matters: approve/reject AI findings, false-positive marking with reason, merge confirmation, resolution notes — nothing closes or merges silently

- SHA-256 hash sealing on every finalized record — a “cryptographically sealed” badge that breaks if the record is edited afterward

- Dashboard as landing view: total processed/valid/invalid/needs-review, exceptions by type, processing-time stat, risk distribution, vendor analytics, search by invoice/vendor/GSTIN, filters by risk/date/amount/issue type

- Invoice detail page with original document preview side-by-side with extracted fields

- Report export: filtered PDF snapshot, exception report, vendor risk report

## Forms — every point AI defers to a human

AI should never be the sole source of truth for anything with legal or financial consequence. Concretely, forms exist at:

- Vendor onboarding / correction

- Extraction field correction

- Bulk-ingestion decision (skip / retry / review)

- Folder reassignment

- Merge confirmation with editable reason

- Ticket resolution with mandatory reason

- False-positive marking with reason

- Report generation parameters (date range, risk threshold, exception types)

# 3. Feature Tiers

## Core — must all work, this is the actual problem statement

Batch multi-format upload · tiered extraction with confidence scoring · field normalization · internal math check · ledger/vendor-master matching · hash+fuzzy duplicate detection · sequence-gap detection · GSTIN validation · amount/date mismatch · phantom vendor detection · typo-squatting detection · dual risk/confidence scoring with explainable breakdown · ticket-based audit trail with human review · auto-classification/folder sorting with full-scan check · dashboard with stats/search/filters · ingestion validation gate with bulk decision · synthetic dataset generator.

## Should-have — build in this order after core is stable

- 1. ITC-at-risk ₹ card

- 2. 45-day MSME penalty predictor

- 3. Inter/intra-state GST type check

- 4. PDF metadata tamper scan

- 5. Invisible-text scan

- 6. SHA-256 sealing

- 7. Benford’s Law check

- 8. Vendor timeline / off-hours anomaly

- 9. AI-assisted ticket merge

- 10. Auditor / MSME mode toggle

- 11. 1-click dispute auto-draft

- 12. Bounding-box document visualizer — attempt last, real engineering risk relative to demo payoff

## Stretch — low regret if cut

- Split-PO structuring detection

- Scoped canned-template natural-language dashboard search

- Unit-price variance check

## Cut — real dependency or scope risk, don’t attempt in 36h

E-way bill distance API · FX exchange-rate API · WHOIS domain-age lookup · circular-billing network graph · containerization · free-form AI copilot · custom OCR model training · WhatsApp integration.

Most of these share the same failure mode: a live third-party API call that can break mid-demo for reasons unrelated to the team’s own work. Not worth the risk against 24+ strong dependency-free features already in scope.

# 4. Tech Stack

| Layer | Tool | Install / notes |
| --- | --- | --- |
| Backend framework | FastAPI | pip install fastapi uvicorn |
| Data handling | Pandas | pip install pandas |
| OCR (local baseline) | PaddleOCR | pip install paddlepaddle paddleocr |
| OCR (fallback local) | Tesseract via pytesseract | pip install pytesseract + system Tesseract binary |
| AI fallback / narratives | Gemini API | pip install google-generativeai |
| Fuzzy matching | rapidfuzz | pip install rapidfuzz |
| PDF metadata scan | pikepdf | pip install pikepdf |
| PDF text / invisible-text scan | PyMuPDF | pip install pymupdf |
| PDF → image (scanned PDFs) | pdf2image | pip install pdf2image (needs poppler) |
| Hashing | hashlib | built into Python |
| Database | SQLite → PostgreSQL | sqlite3 to start; pip install psycopg2-binary sqlalchemy to swap in Postgres later |
| Synthetic invoice generation | ReportLab | pip install reportlab |
| PDF report export | WeasyPrint / ReportLab | pip install weasyprint |
| Frontend | React (Vite) + Tailwind | npm create vite@latest frontend -- --template react |
| Frontend components | shadcn/ui (optional) | via shadcn CLI once Tailwind is set up |
| Frontend HTTP | axios | npm install axios |
| Charts | recharts | npm install recharts |
| PDF viewer | react-pdf | npm install react-pdf |
| Icons | lucide-react | npm install lucide-react |

Practical note: start with SQLite, not Postgres — same SQL semantics, zero setup time, and the connection string can be swapped to Postgres in minutes for the “scalability” story during Q&A. Don’t spend hour 1 configuring a Postgres server.

# 5. Folder Structure

Each folder under backend/app/ maps to one pipeline stage from Section 2 — so ownership never overlaps between teammates, and integration is wiring modules together in main.py / routes rather than untangling shared files. synthetic_data/ is kept separate from app/ since it's a one-time generation script, not runtime code.

invoice-risk-scanner/

├── backend/

│   ├── app/

│   │   ├── main.py                     # FastAPI entrypoint

│   │   ├── config.py                   # API keys, thresholds, weights

│   │   │

│   │   ├── ingestion/

│   │   │   ├── file_validator.py       # tier 1: format/corruption check

│   │   │   ├── content_sniff.py        # tier 2: OCR-emptiness check

│   │   │   └── batch_handler.py        # bulk upload, invalid-file summary

│   │   │

│   │   ├── extraction/

│   │   │   ├── ocr_engine.py           # PaddleOCR/Tesseract wrapper

│   │   │   ├── gemini_fallback.py      # Gemini vision call, low-confidence fields

│   │   │   ├── field_parser.py         # regex/rule-based field parsing

│   │   │   ├── confidence_scorer.py    # per-field confidence

│   │   │   └── math_check.py           # taxable + tax == total

│   │   │

│   │   ├── classification/

│   │   │   ├── vendor_classifier.py    # first-seen AI call + cache

│   │   │   ├── vendor_cache.py         # cached vendor→category map

│   │   │   ├── folder_sorter.py        # auto-sort logic

│   │   │   └── misfile_scanner.py      # full-scan cross-check

│   │   │

│   │   ├── reconciliation/

│   │   │   ├── ledger_matcher.py       # invoice ↔ ledger

│   │   │   ├── vendor_matcher.py       # invoice ↔ vendor master, phantom vendor

│   │   │   ├── duplicate_detector.py   # hash tier + rapidfuzz tier

│   │   │   ├── sequence_gap.py         # missing invoice-number detection

│   │   │   ├── gstin_validator.py      # regex + checksum + state-code tax type

│   │   │   ├── mismatch_checks.py      # amount/date mismatch

│   │   │   ├── vendor_anomaly.py       # frequency/amount z-score, off-hours

│   │   │   ├── benford_check.py        # first-digit distribution

│   │   │   └── forensics.py            # pikepdf metadata scan, PyMuPDF invisible-text

│   │   │

│   │   ├── scoring/

│   │   │   ├── risk_scorer.py          # weighted rule aggregation

│   │   │   ├── confidence_scorer.py    # (shared with extraction, or separate rollup)

│   │   │   ├── itc_calculator.py       # ITC-at-risk ₹

│   │   │   └── msme_penalty.py         # 45-day rule calculator

│   │   │

│   │   ├── ai_layer/

│   │   │   ├── narrative_generator.py  # exception explanations, batched

│   │   │   ├── merge_suggester.py      # ticket merge reasoning

│   │   │   └── msme_translator.py      # plain-language mode

│   │   │

│   │   ├── audit_trail/

│   │   │   ├── ticket_manager.py       # CRUD, status transitions

│   │   │   ├── hash_sealer.py          # SHA-256 record sealing

│   │   │   └── history_log.py          # who did what, when

│   │   │

│   │   ├── models/

│   │   │   ├── invoice.py              # DB schema

│   │   │   ├── vendor.py

│   │   │   ├── ledger_entry.py

│   │   │   └── ticket.py

│   │   │

│   │   ├── api/

│   │   │   ├── routes_upload.py

│   │   │   ├── routes_invoices.py

│   │   │   ├── routes_tickets.py

│   │   │   ├── routes_dashboard.py

│   │   │   └── routes_reports.py

│   │   │

│   │   └── db/

│   │       ├── database.py             # SQLAlchemy session/engine

│   │       └── seed.py                 # load synthetic dataset

│   │

│   ├── synthetic_data/

│   │   ├── generate_invoices.py        # ReportLab invoice generator

│   │   ├── generate_ledger.py          # matching ledger CSV

│   │   ├── generate_vendor_master.py   # vendor master CSV

│   │   └── output/                     # generated PDFs/CSVs land here

│   │

│   ├── requirements.txt

│   └── .env                            # GEMINI_API_KEY, DB_URL

│

├── frontend/

│   ├── src/

│   │   ├── pages/

│   │   │   ├── Dashboard.jsx           # landing view, stats

│   │   │   ├── ExceptionQueue.jsx      # ticket list, filters

│   │   │   ├── InvoiceDetail.jsx       # doc preview + fields side by side

│   │   │   ├── UploadBatch.jsx         # bulk upload + invalid-file decision form

│   │   │   └── Reports.jsx

│   │   │

│   │   ├── components/

│   │   │   ├── TicketCard.jsx

│   │   │   ├── RiskConfidenceFilter.jsx   # dual-scale filter

│   │   │   ├── MergeConfirmModal.jsx

│   │   │   ├── ResolutionForm.jsx

│   │   │   ├── VendorCorrectionForm.jsx

│   │   │   ├── FolderView.jsx

│   │   │   ├── StatsCards.jsx          # ITC-at-risk, processed count etc.

│   │   │   └── RiskChart.jsx           # recharts distribution

│   │   │

│   │   ├── api/

│   │   │   └── client.js               # axios instance

│   │   │

│   │   ├── App.jsx

│   │   └── main.jsx

│   │

│   ├── tailwind.config.js

│   └── package.json

│

├── docs/

│   └── invoice-risk-scanner-plan.md    # this project's planning doc

│

└── README.md

# 6. Build Order (36 hours, team of 3)

- Hour 0–2 (all): repo scaffold, synthetic dataset design — deliberately plant duplicates, GSTIN errors, sequence gaps, tamper markers, a Benford-skewed vendor, MSME-overdue invoices

- Hour 2–12 (parallel): Person A — extraction pipeline (OCR + Gemini fallback + confidence scoring + math check). Person B — reconciliation + fraud rule engine (duplicates, GSTIN, mismatches, phantom vendor, typo-squatting). Person C — dashboard/ticket UI skeleton + forms + folder-sort UI

- Hour 12–22: integration — extraction → reconciliation → scoring → tickets → dashboard wired end to end; sequence-gap detection; auto-classification with caching; validation gate + bulk decision form

- Hour 22–30: should-have features in priority order (ITC-at-risk, 45-day penalty, GST type check, tamper scans, SHA-256 sealing, Benford’s), AI narrative/merge layer, mode toggle

- Hour 30–34: test against synthetic dataset, fix bugs, rehearse demo — lead with the dashboard stats screen, hit the fuzzy-duplicate and sequence-gap “gotcha” moments live

- Hour 34–36: buffer, slides, final run-through

If behind schedule, cut in this order: bounding-box visualizer → dispute auto-draft → mode toggle → Benford’s Law → AI merge → PDF forensics scans → GST type check → 45-day penalty → ITC-at-risk. Never touch the core list — that is the actual problem statement; everything else is differentiation.

# 7. Handoff Context for Other AI Assistants

This section exists so that if the team continues this project in a different AI tool, IDE assistant, or a fresh chat session, that assistant can pick up full context immediately without re-deriving decisions already made here.

## Project identity

Hackathon project: “AI-Powered Invoice Risk Scanner for MSMEs and Audit Teams,” built against a FinTech track problem statement. Team of 3, 36-hour build window. The objective per the original brief is a reliable invoice risk screening module, not a complete audit platform — scope discipline matters more than feature count.

## Decisions already made — do not re-litigate without reason

- AI provider is Gemini (the team has a Gemini API key), used for vision fallback extraction and short structured-JSON narrative/reasoning calls only — never as the default path for every invoice.

- OCR baseline is PaddleOCR/Tesseract (local, free, pretrained) — the team deliberately chose NOT to train a custom OCR model on a Kaggle dataset; reasons: mismatched data distribution (Indian GSTIN invoices vs generic Kaggle sets), no GPU/training time budget in 36h, and pretrained + rules is more explainable to audit-context judges.

- Every AI-touched feature follows a strict rule → cache → AI tiering to minimize token usage. When extending any feature, preserve this pattern rather than defaulting to an AI call.

- Risk score and Confidence score are two separate axes and must never be merged into one number. Risk = fraud/error likelihood. Confidence = extraction certainty.

- Every place AI could be wrong or the stakes are high has a human-facing form (see Section 2, “Forms”). Do not replace a form with a silent automatic action when adding features.

- Database starts on SQLite for build speed; schema should stay Postgres-compatible (avoid SQLite-only syntax) so it can be swapped later with minimal changes.

- Six features were deliberately cut due to live third-party API dependency risk during a demo: e-way bill distance API, FX exchange-rate API, WHOIS domain-age lookup, circular-billing network graph, containerization, and a free-form natural-language AI copilot. Do not add these back in without an explicit request — they were cut on purpose, not forgotten.

## Current feature status framework

Features are tracked in four tiers: Core (must work, is literally the problem statement), Should-have (ranked list, build after core is stable), Stretch (only if ahead of schedule), Cut (explicitly out of scope, see above). When asked to add a new feature, first ask which tier it belongs in and what it displaces — do not silently add scope to Core.

## Architecture invariant

The pipeline is strictly ordered: Ingestion → Extraction → Classification → Reconciliation → Scoring → AI layer → Audit trail/Dashboard. Each backend module folder (see Section 5) corresponds 1:1 to a pipeline stage. New logic should be added to the matching folder rather than creating a new top-level module, unless it is a genuinely new stage.

## What a new assistant should do first

- Read this document in full before proposing architecture changes.

- Check which stage/tier a request belongs to before writing code.

- Preserve the rule → cache → AI tiering for any new AI-touched feature.

- Ask which of the 3 team members owns the relevant module before restructuring shared files, if that context is available.

- Default to extending the synthetic dataset generator when new fraud/anomaly checks are added, so the new check is demonstrable, not just implemented.

## Open items not yet decided

- Exact weighting formula for the risk score (which check contributes how many points) — currently described only as “weighted sum,” specific weights not finalized.

- Whether Postgres will actually be stood up for the demo or SQLite is kept through submission.

- Final choice on whether shadcn/ui is used or plain Tailwind components, depending on remaining time.